# 📘 UPDATED ARCHITECTURAL OVERVIEW — v2.0
Project Overview

# 1. System Architecture Overview — Updated
### Layers:
1. UI Layer (WPF)
2. ViewModel Layer (Orchestration + State)
3. Services Layer (Computation + Data Access)
4. State Layer (immutable-ish models)

# 2. Key Components — Updated
### UI:
- MainWindow
- Dynamic subtype controls
- Chart panels
- Date pickers
- Toggles
- Chart controls
### ViewModel:
- MainWindowViewModel
- Future: SubtypeSelectionViewModel
- Future: ChartCoordinatorViewModel
### Services:
- MetricSelectionService
- ChartUpdateCoordinator
- ChartComputationEngine
- ChartRenderEngine
- WeeklyDistributionService

# 3. Current MVVM State — Updated
- VM contains all logical state
- UI contains all visual state
- Commands exist but are not yet bound
- UI manually triggers VM commands
- VM publishes events
- UI responds to events
- Chart pipeline still UI-driven (correct for now)

# 4. Data and Selection Pipelines — Updated
We now explicitly recognize:
### A. Selection Pipeline
Resolution → Metric → Subtypes → Date Range → Data
### B. Chart Pipeline
VM State → UI Handler → Coordinator → Engines → Chart DOM

# 5. Current Migration Status — Updated
We are at the tail end of Phase 5C:
- Metric selection migrated
- Subtype selection migrated
- Date range migration starting
- Commands introduced but not bound
- UI still owns all WPF visuals

# 6. Next Steps (Official) — Updated
### 1. Complete Subtype Selection ViewModel (Phase 5C)
Extract subtype logic out of MainWindow, not controls.
### 2. Migrate Date Range logic into VM
Move LoadDateRangeForSelectedMetrics into VM (Part 4).
### 3. Move Chart Orchestration decisions into VM (5D)
Clean separation of:
- When charts update
- How charts update
### 4. Binding Migration (5E)
Introduce bindings one-by-one, starting with low-risk fields.
### 5. Phase 6 — Full Chart MVVM Layer
Introduce:
- ChartCoordinatorViewModel
- ChartDescriptor / ChartDefinition model
- Dynamic chart generation

If you'd like, I can now also update:
- A graphical diagrams pack (dependency graphs, flow diagrams)
- A folder/module layout recommendation
- A future-phase migration guide
- A unit test strategy
- A chart system redesign proposal
Just tell me:
👉 "Generate the diagrams" or
👉 "Proceed to Phase 5C Part 4"

------------------------------

# 🟦 1. ESSENTIALS BUNDLE (copy this for every new conversation)
Use this when you want direct continuity with minimal overhead.

## 📦 PROJECT CONTEXT — ESSENTIALS
Project: DataVisualiser (WPF, C#)
Type: MVVM migration of a previously God-class-heavy application
Current Status: In Adjusted Phase 5B of MVVM migration
Files Provided:
- MainWindow.xaml
- MainWindow.xaml.cs
- MainWindowViewModel.cs

## 🎯 PRIMARY GOALS
- Move toward full MVVM safely, incrementally, and reversibly
- Preserve dynamic subtype system (SubtypeSelectorManager)
- Preserve chart rendering pipeline
- Maintain UI stability during transition
- Eventually bind UI → ViewModel one control at a time (Phase 5E)

## 🧠 CURRENT MVVM STATE
- ViewModel owns all logical state
- MainWindow owns all UI and WPF visual behavior
- Commands exist in VM but are not yet bound in XAML
- Event handlers in MainWindow call VM state methods
- No XAML bindings have been applied yet
- Chart computation & rendering handled by services
- Dynamic subtype UI remains MainWindow responsibility

## 🔧 CURRENT ARCHITECTURAL GUARANTEES (Invariants)
- ViewModel never touches UI controls
- MainWindow never contains logical state
- Dynamic subtype UI must not break
- Services handle computation & data access
- Binding migration must be one-control-at-a-time
- No large disruptive refactors until Phase 6

## 📍 WE ARE CURRENTLY WORKING ON:
Adjusted Phase 5B → Full Synchronization of UI Event Logic into ViewModel
Next steps include:
- Ensuring all selections (metric, subtype, date range, normalization mode) sync into VM
- Ensuring toggle handlers call VM.ToggleX methods
- Ensuring VM loading flags reflect the UI state
- Keeping UI logic fully intact

# 🟦 2. EXTENDED CONTEXT BUNDLE (use when you need architectural reasoning)
This bundle is optional but extremely useful when doing system-wide changes, architecture discussions, or planning.

## 🏗 SYSTEM ARCHITECTURE OVERVIEW
### Layers
1. UI (WPF) — rendering, dynamic controls, chart visuals
2. ViewModel — logical state, commands, no UI
3. Services — computation, rendering, data access
4. Models / State Objects — ChartState, MetricState, UiState

## ⚙️ KEY COMPONENTS
### Dynamic Subtype System
- Managed by SubtypeSelectorManager
- Creates labels + comboboxes for N subtypes
- Must remain MainWindow-controlled for now
### Chart Pipeline
- UpdateCoordinator → ComputationEngine → RenderEngine
- Chart visuals updated by MainWindow
- ViewModel only updates logical state

## 🔄 REFRACTOR PHASES SUMMARY
- Phase 1–4: Services extracted, God classes reduced → COMPLETE
- Phase 5A: VM introduced → COMPLETE
- Phase 5B: Sync event handlers → VM state → IN PROGRESS
- Phase 5C: MainWindow calls VM commands (no XAML binding)
- Phase 5D: Move non-UI logic into VM gradually
- Phase 5E: Bind one UI control at a time

# 🟦 3. OPTIONAL ENHANCEMENTS BUNDLE
Use this when doing larger-scale refactors or when starting a thread for architectural planning, debugging complex interactions, or designing long-term evolution.

## 🧭 PROJECT INVARIANTS (MUST NOT BE VIOLATED)
1. Dynamic subtype system remains in UI until Phase 6+.
2. ViewModel contains all logical state, no UI references.
3. UI maintains control of WPF-specific behaviors.
4. Chart rendering pipeline stays MainWindow + services.
5. Binding introduction is incremental (one at a time).
6. No command binding until Phase 5E.
7. Refactor must remain reversible.

## 🧱 CURRENT FILES RELEVANT TO MVVM MIGRATION
- MainWindow.xaml
- MainWindow.xaml.cs
- MainWindowViewModel.cs
- ChartState.cs, MetricState.cs, UiState.cs
- SubtypeSelectorManager.cs
- MetricSelectionService.cs
- ChartUpdateCoordinator.cs
- ChartComputationEngine.cs
- ChartRenderEngine.cs
- WeeklyDistributionService.cs

# 🟩 Your Quick-Start Bundle Is Ready
In future conversations:
### ✔ Paste Essentials Bundle for typical continuation
### ✔ Add the Extended Context Bundle if we’re doing major refactors
### ✔ Add the Enhancements Bundle if we’re evolving architecture
If you’d like, I can also:
- Generate a folder structure diagram
- Create a dependency graph
- Create a phase map visual
- Create a design principles manifesto
- Convert the Project Bible to a PDF or markdown file
- Generate short or long variants for quick copy-paste
Just tell me:
👉 “Generate more supporting documents.”