Two additional, intermediate goals are expected: 1) Generalizing charts like weekly distribution chart to not be hardcoded against things like days of the week, but to be able to provide any modulus, like hours of the day (=24 x-axis intervals) for instance. 2) The user has a raw dataset from sql which they can then transform under different operands/operations (example: raw dataset1 + raw dataset2 - rawdataset3; or square root of dataset1). A before and after table/grid of representative values of the transformed dataset can then be dynamically sent through pipeline to be computed and rendered by a chart. How does this affect the phases and planning above?

### High‑level impact on phases
Phase 3 (CMS production & identity): Unchanged. Both new goals sit above the canonical/CMS layer, so Phase 3 remains essentially complete.
Phase 4 (Consumer Adoption & Visualization): Goal 1 (generalized cyclic charts) becomes a late‑Phase‑4 visualization milestone once CMS integration and strategy migration are stable.
Phase 5 (Derived Metrics & Analytical Composition): Goal 2 (user‑defined transformations) is essentially the core of Phase 5, with some light pre‑work that can start in late Phase 4.
Below is a brief, concrete task outline, mapped to phases.

### Goal 1: Generalize “weekly distribution” to arbitrary cycles (late Phase 4)
Intent: Move from “hard‑coded weekdays” to a generic “cyclic distribution” engine (e.g. 7‑day week, 24‑hour day, N‑bucket modulo).Where it lives: Primarily in DataVisualiser computation + rendering (Phase 4.3+).Key tasks:
Abstract the “cycle” concept
Introduce a small model (e.g. CycleSpec) in DataVisualiser with:
BucketCount (e.g. 7, 24, N)
BucketLabelFormatter (e.g. Monday…Sunday, 0–23h, custom)
BucketSelector(DateTime ts) -> int (the modulo/bucket function)
Use this instead of “day of week” in:
WeeklyDistributionStrategy
WeeklyDistributionService
Any result models (WeeklyDistributionResult, etc.)
Generalize existing weekly distribution logic
Refactor current weekday‑specific code to a generic distribution engine that:
Accepts a CycleSpec
Computes frequency/aggregates per bucket
Re‑express current “Weekly Distribution” as a config instance:
CycleSpec where BucketCount = 7 and BucketSelector = ts.DayOfWeek.
Add new cycle instances (e.g. hour‑of‑day)
Define additional CycleSpec instances:
Hour‑of‑day (BucketCount = 24, BucketSelector = ts.Hour)
Possibly others (custom N)
Extend the chart and service to accept a CycleSpec parameter rather than assuming “week”.
Minimal UI surface
Add a small selector (e.g. “Cycle type: Week / Day / Custom N”) that:
Chooses an appropriate CycleSpec
Reuses the same underlying distribution engine and chart.
Effect on planning:
Adds a Phase 4.4‑style milestone: “Generalize distribution charts to arbitrary cycles.”
Leverages the refactored WeeklyDistributionService/chart code and the new decomposed methods.

### Goal 2: User‑defined transformations & before/after grid (Phase 5 core)
Intent: Let the user define expressions over raw/CMS datasets (e.g. d1 + d2 - d3, sqrt(d1)), preview representative values, then send the transformed series through the existing pipeline for charting.Where it lives: Primarily Phase 5 (“Derived Metrics & Analytical Composition”), with some design groundwork that can start in late Phase 4.Key tasks:
Define an explicit transformation model (expression layer)
At the canonical / CMS layer, design an expression model, e.g.:
DerivedSeriesExpression (tree of operations: add, subtract, multiply, divide, sqrt, etc.)
Operands are canonical metric series or constants, not raw SQL rows.
Enforce semantic rules with existing helpers:
Use MetricCompatibilityHelper to ensure operations only combine compatible metrics.
Implement a transformation engine
Build a pure function/service that:
Accepts: DerivedSeriesExpression + input CMS series
Produces: a new ephemeral CMS series (not persisted) and:
A small “preview” of representative values (e.g. fixed sample of timestamps + values).
Format this preview as a before/after grid:
Columns: timestamp, input series values, derived series value.
This grid is purely presentational; the derived series is the authoritative output.
Integrate with the existing chart pipeline
Create a new “derived metric” strategy in DataVisualiser that:
Accepts a CMS (or HealthMetricData converted from derived CMS via CmsConversionHelper).
Reuses existing smoothing / normalization logic via the refactored strategies.
Thread this through:
ChartComputationEngine → ChartUpdateCoordinator → ChartRenderEngine.
Ensure this behaves like any other series from the chart’s point of view.
Add a minimal UI workflow (Phase 5 UI)
UI flow (roughly):
User selects base series (canonical IDs) + operations (e.g. A + B - C, sqrt(A)).
System:
Fetches the underlying CMS series via CmsDataService.
Evaluates the expression to get a derived CMS.
Displays the “before/after” grid from transformation engine preview.
Offers an action “Render chart for derived series” which sends the derived series into the existing pipeline.
Keep all derived metrics ephemeral and explicit, consistent with Project Bible (no implicit promotion to canonical identity).
Effect on planning:
Becomes the primary content of Phase 5 (Derived Metrics & Analytical Composition).
Some design groundwork (expression model, compatibility rules) can start after Phase 4 strategy migration stabilizes.

### Recommended immediate next tasks (bridging 4 → 5)
Given your current state (Phase 4 ≈ 55%, refactors done):
Finish Phase 4.3 strategy migration:
Add CMS support to CombinedMetricStrategy, DifferenceStrategy, RatioStrategy, NormalizedStrategy.
Introduce the generic cycle abstraction (Goal 1 groundwork):
Design and implement CycleSpec and the generalized distribution engine.
Re‑express weekly distribution as a configuration of this engine.
Design the transformation expression model (Goal 2 groundwork):
Draft a small, explicit expression AST for metric operations over CMS.
Define how semantic compatibility is enforced (with MetricCompatibilityHelper).
These steps keep you aligned with the existing roadmap, while making both new intermediate goals first‑class, planned milestones rather than ad‑hoc additions.

---------------------------------------------------------------------------------------------------------------------

## Intermediate Goals & Phase Alignment
### 1. Context
The project is mid‑transition between:
Phase 3 — Execution: Canonical Identity & CMS Integration (≈95% complete)
Phase 4 — Consumer Adoption & Visualization Integration (≈55% complete)
Recent work has:
Completed CMS production and mapping (Phase 3).
Established CMS infrastructure and a proof‑of‑concept strategy (Phase 4.1–4.2).
Migrated two strategies (SingleMetricStrategy, MultiMetricStrategy) to CMS.
Two additional intermediate goals are now being introduced:
Generalized cyclic charts (e.g. weekly distribution generalized to arbitrary N‑bucket cycles).
User‑defined transformations over raw/CMS datasets with a before/after grid and charting pipeline integration.
This document explains how these goals fit into the roadmap and outlines the next steps.

### 2. New Intermediate Goals
#### 2.1 Generalized cyclic charts (Goal 1)
Intent:Move from a hard‑coded “weekly distribution” chart (bound to days of the week) to a generic cyclic distribution engine, parameterized by:
An arbitrary modulus / bucket count (e.g. 7 for week, 24 for hours, N for custom).
A bucket mapping function (e.g. DayOfWeek, Hour, or a custom modulo).
A labeling scheme (e.g. Monday–Sunday, 0–23h, “Bucket 1..N”).
Examples:
Current: Distribution over day of week (7 buckets).
Future: Distribution over hour of day (24 buckets) or any N‑bucket cycle.
#### 2.2 User‑defined transformations with before/after grid (Goal 2)
Intent:Allow users to define explicit expressions over datasets (ideally CMS streams), such as:
dataset1 + dataset2 - dataset3
sqrt(dataset1)
More complex compositions built from a safe operator set.
The system should:
Compute a derived series from this expression.
Produce a small before/after table/grid of representative values:
Columns: timestamp, original series values, derived series value.
Send the derived series through the existing chart pipeline for computation and rendering.
These derived series are ephemeral and non‑canonical (no implicit promotion to canonical identity), in line with the Project Bible.

### 3. Phase Alignment
#### 3.1 Phase 3 — Execution: Canonical Identity & CMS Integration
Status: ~95% complete; no change from these two goals.
Phase 3 is concerned with CMS production and identity resolution.
Both new goals live above the CMS layer:
Goal 1 operates in the computation/visualization layer.
Goal 2 operates in a derived series / analytical layer that consumes CMS or converted data.
Therefore, these goals do not affect Phase 3’s completion status.
#### 3.2 Phase 4 — Consumer Adoption & Visualization Integration
Status: ~55% complete; advanced but not finished.Phase 4 intended outcomes:
Define a minimal CMS dependency for DataVisualiser.
Support parallel CMS and legacy data paths.
Provide opt‑in to CMS workflows.
Reduce semantic ambiguity in the UI.
Where the new goals fit:
Goal 1 (generalized cyclic charts):
Sits in Phase 4 (late) as a visualization enhancement once core CMS integration is stable.
Builds on existing WeeklyDistributionService/Strategy, generalized to arbitrary cycles.
Goal 2 (user transformations + before/after grid):
Conceptually part of Phase 5 — Derived Metrics & Analytical Composition.
Some groundwork (expression modeling, compatibility rules) can start in late Phase 4 but the full capability aligns with Phase 5’s charter.
#### 3.3 Phase 5 — Derived Metrics & Analytical Composition
Status: Not started; Goal 2 is essentially its core.Phase 5 intended outcomes:
Explicit creation of derived metrics via composition and aggregation.
Support for ephemeral and persistent derived identities.
No implicit promotion to canonical truth.
Goal 2 maps directly onto this:
The user‑defined expression is a derived metric definition.
The before/after grid is a preview of the derived metric’s behavior.
The derived series fed into charting is an ephemeral, explicit derived metric.

### 4. Detailed Task Outline
#### 4.1 Goal 1 — Generalized cyclic charts (late Phase 4)
Objective: Replace the “weekly distribution only” logic with a generic cyclic distribution engine that can support week, day, and arbitrary cycles.Key tasks:
Introduce a CycleSpec abstraction (in DataVisualiser)
Properties (example shape):
int BucketCount — total number of buckets (7, 24, N).
Func<DateTime, int> BucketSelector — maps a timestamp to a bucket index [0..BucketCount-1].
Func<int, string> BucketLabelFormatter — maps bucket index to label.
This abstraction lives in the chart/computation layer, not in CMS.
Generalize Weekly Distribution computation
Move current weekday logic into a generic distribution function:
Input: IEnumerable<HealthMetricData> or CMS‑backed data.
Input: CycleSpec.
Output: “distribution result” model (counts, averages, etc. per bucket).
Re‑implement WeeklyDistributionStrategy to use this function with:
BucketCount = 7
BucketSelector = ts => (int)ts.DayOfWeek
BucketLabelFormatter = localized weekday names.
Add additional cycle configurations
Example: Hour‑of‑Day distribution:
BucketCount = 24
BucketSelector = ts => ts.Hour
BucketLabelFormatter = i => $"{i:00}:00"
Potential future N‑bucket cycles (e.g. 10‑minute bins, 30‑minute bins).
Extend chart rendering
Update the weekly distribution chart to take:
A generic distribution result (per bucket).
A set of labels derived from CycleSpec.
Ensure axis labeling and tooltip formatting use CycleSpec instead of hardcoded weekdays.
Minimal UI integration
Add a simple selector for cycle type:
Options: “Week (7 days)”, “Day (24 hours)”, potentially “Custom N”.
Map user selection to a CycleSpec and pass through to the distribution pipeline.
Outcome:
Weekly distribution becomes one configuration of a general cyclic distribution capability.
Future cyclic visualizations can be added cheaply by defining new CycleSpec instances.

#### 4.2 Goal 2 — User‑defined transformations (Phase 5 core, with Phase 4 groundwork)
Objective: Enable user‑defined expressions over metric series and integrate the resulting derived series into the existing chart pipeline, with a before/after grid preview.Key tasks:
Design an explicit expression model (AST)
Define a small expression tree type (Phase 5 design work):
Nodes: Add, Subtract, Multiply, Divide, UnaryOp (e.g. Sqrt), Constant, SeriesReference.
Operands:
Refer to canonical metric series (via canonical IDs) or simple constants.
Enforce semantic constraints:
Use MetricCompatibilityHelper to validate that operand series have compatible dimensions/units.
Implement a transformation engine
A pure service/function that:
Accepts: DerivedSeriesExpression + [ICanonicalMetricSeries...].
Produces:
A derived CMS series (ephemeral; not persisted).
A preview grid:
A small subset of timestamps.
Original series values.
Derived series values.
The preview grid:
Is for inspection only.
Does not affect canonical semantics.
Integrate with the existing chart pipeline
Provide an adapter that converts the derived CMS series into:
Either ICanonicalMetricSeries accepted directly by CMS‑aware strategies, or
IEnumerable<HealthMetricData> via CmsConversionHelper for existing strategies.
Use existing, refactored strategies:
SingleMetricStrategy, MultiMetricStrategy, etc.
Thread through:
ChartComputationEngine → ChartUpdateCoordinator → ChartRenderEngine.
Introduce a minimal UI workflow
Step 1: Series selection
User selects one or more canonical metric IDs as operands (A, B, C).
Step 2: Expression definition
User composes an expression:
e.g. A + B - C, sqrt(A).
UI can start simple (pre‑canned options) and evolve to more expressive forms.
Step 3: Preview
System evaluates expression over a selected time range.
Renders a small before/after grid:
Columns: Timestamp, A, B, C, Derived.
Step 4: Chart render
User clicks “Render chart”.
The derived series is passed into the existing chart pipeline.
Maintain Phase boundaries and constraints
All derived metrics:
Are explicit, ephemeral, and labeled as such.
Do not alter canonical series or CMS.
Any promotion to canonical space (if ever desired) must follow:
Explicit declaration.
Reviewable and reversible mechanisms (per Project Bible).
Outcome:
Phase 5 acquires a concrete derived metric composition system.
Users can explore complex transformations without compromising canonical truth.
- The existing chart infrastructure is reused, not bypassed.

### 5. Recommended Near‑Term Sequence
Based on current status (~60% overall, Phase 4 ≈ 55%):
Finish Phase 4.3 strategy migration
Add CMS support to:
CombinedMetricStrategy
DifferenceStrategy
RatioStrategy
NormalizedStrategy
Target: all 6 strategies CMS‑capable.
Implement the generic cycle abstraction (Goal 1 groundwork)
Design and implement CycleSpec.
Refactor weekly distribution to the generic distribution engine.
Add at least one additional cycle (e.g. hour‑of‑day).
Design the derived expression model (Goal 2 groundwork)
Define the AST and compatibility rules.
Sketch the transformation engine API and preview grid format.
Plan Phase 5 execution
Based on the above design:
Define concrete deliverables for the first iteration of the transformation UI and engine.
Sequence the work to maintain backward compatibility and architectural integrity.
This keeps the project aligned with the existing roadmap while elevating the two new intermediate goals to first‑class, planned milestones rather than ad‑hoc features.

### 5. Recommended Near‑Term Sequence
Based on current status (~60% overall, Phase 4 ≈ 55%):
Finish Phase 4.3 strategy migration
Add CMS support to:
CombinedMetricStrategy
DifferenceStrategy
RatioStrategy
NormalizedStrategy
Target: all 6 strategies CMS‑capable.
Implement the generic cycle abstraction (Goal 1 groundwork)
Design and implement CycleSpec.
Refactor weekly distribution to the generic distribution engine.
Add at least one additional cycle (e.g. hour‑of‑day).
Design the derived expression model (Goal 2 groundwork)
Define the AST and compatibility rules.
Sketch the transformation engine API and preview grid format.
Plan Phase 5 execution
Based on the above design:
Define concrete deliverables for the first iteration of the transformation UI and engine.
Sequence the work to maintain backward compatibility and architectural integrity.
This keeps the project aligned with the existing roadmap while elevating the two new intermediate goals to first‑class, planned milestones rather than ad‑hoc features

Ctrl+K to generate command