# 📘 PROJECT BIBLE — DataVisualiser Refactor & Evolution Specification
Version: 1.0
Owner: The Master
Purpose: Provide a single authoritative blueprint for the system architecture, design principles, evolution plan, and constraints.

# 1. MISSION STATEMENT
The DataVisualiser project is a WPF-based desktop application designed to:
- Load structured health/metric datasets
- Allow users to explore different metric types
- Dynamically select metric subtypes (including N subtypes)
- Render data across multiple forms:
  - Standard chart
  - Normalized chart
  - Difference chart
  - Ratio chart
  - Weekly distribution chart
The project is undergoing a long-term refactor from a God-class style architecture toward:
- Modular structure
- MVVM alignment
- Separation of UI, logic, and data pipelines
- Service-based encapsulation of computation and data access
- Reusability, testability, and future extensibility

# 2. CURRENT ARCHITECTURAL LAYERS
## A. UI Layer (WPF / MainWindow + XAML)
Responsible for:
- Rendering the UI
- Hosting controls
- Dynamic subtype creation
- Chart panels
- Date pickers
- Toggle buttons
- Invoking ViewModel logic
- Applying UI visibility logic
- Mapping ViewModel → UI (reactive but not yet bound)
Important:
The UI still owns all WPF elements. ViewModel does not reference any UI controls.

## B. ViewModel Layer (MainWindowViewModel)
Owns all logical state:
- Selected metric type
- Selected subtypes
- Date ranges
- Visibility state of charts
- Normalization mode
- Loading states
- ChartDataContext
- LastContext
- Resolution (if included)
### Responsibilities:
- Central repository of all logical selections and flags
- Provide commands (not bound yet)
- Provide setter methods used by MainWindow
- Prepare for full binding migration
- Never touch UI controls
- Never generate UI elements

## C. Service Layer
### MetricSelectionService
- Loads metric types
- Loads subtypes
- Provides normalized naming structures
- Talks to the data source
### ChartUpdateCoordinator
- Orchestrates:
  - Data retrieval
  - Chart computation
  - Chart rendering
- Uses:
  - ChartComputationEngine
  - ChartRenderEngine
  - WeeklyDistributionService
### ChartComputationEngine
- Performs mathematical transforms:
  - Normalization
  - Difference
  - Ratio
  - Weekly aggregations
### ChartRenderEngine
- Prepares LiveCharts structures
- Applies color/series logic
- Creates timestamp lists
### WeeklyDistributionService
- Computes weekly aggregates
- Provides user-friendly weekly chart inputs

# 3. DYNAMIC SUBTYPE SYSTEM
SubtypeSelectorManager (owned by MainWindow) controls:
- The primary subtype ComboBox
- ANY number of dynamically added ComboBoxes
- The associated labels (“Metric Subtype X:”)
- The retrieval of subtype selections
- The resetting or repopulating logic
### Invariants:
- Dynamic subtype controls MUST NOT BREAK
- ViewModel never owns controls, only the logical values
- UI remains responsible for creation/destruction/replacement of the controls
This part of the UI is one of the most delicate systems and is protected during MVVM migration.

# 4. CHART SYSTEM INVARIANTS
### Rules:
- MainWindow currently controls chart visibility, collapse, expansion
- ViewModel controls chart-state logic (visible vs hidden)
- LiveCharts DOM must not be manipulated by ViewModel
- No XAML binding is yet used for charts
- Chart update flow:
  User Interaction
  → MainWindow UI Handler
  → VM updates logical state
  → MainWindow requests ChartUpdateCoordinator
  → ChartComputationEngine
  → ChartRenderEngine
  → UI updates chart visuals

# 5. REFRACTOR PHASE MAP
## ✔ Phase 1 — Move data-loading logic into services
DONE.
## ✔ Phase 2 — Move chart computation & rendering into services
DONE.
## ✔ Phase 3 — Dynamic subtype system redesign
DONE.
## ✔ Phase 4 — Create state objects & begin VM introduction
DONE.

# 🟦 Phase 5 — MVVM Migration (CURRENT PHASE)
## Phase 5A — Introduce ViewModel & state delegation (DONE)
- VM exists
- Services injected correctly
- Basic setter methods ready
- No bindings yet
- MainWindow owns UI logic
## Phase 5B — Synchronize event handlers → VM state (IN PROGRESS)
- Any logical selection must be mirrored into VM
- UI remains unchanged
- No command bindings
- No XAML changes
Examples:
- OnMetricTypeSelectionChanged → VM.SetSelectedMetricType
- OnAnySubtypeSelectionChanged → VM.SetSelectedSubtypes
- OnFromDateChanged / OnToDateChanged → VM.SetDateRange
- Toggle buttons → VM.ToggleX
This ensures logical state is centralized.

## Phase 5C — Introduce Commands (WITHOUT bindings)
MainWindow will call VM commands instead of local logic.
No XAML involvement.

## Phase 5D — Gradually move non-UI logic from MainWindow → VM
- Validation
- Data decisions
- Mode switches
- Integration logic
No breaking changes.
UI is untouched.

## Phase 5E — XAML Binding Migration (SLOW / SAFE)
We introduce one binding at a time:
1. NormalizationMode
2. One toggle
3. Metric type ComboBox
4. Date pickers
5. Subtype combo
6. AddSubtype button
7. LoadData
8. Chart titles
9. Chart visibility
10. Full MVVM binding
At each step:
- Validate
- Regression-test
- Continue

# 6. DESIGN PRINCIPLES & INVARIANTS
## A. The ViewModel never references UI controls. Ever.
## B. The UI (MainWindow) remains the authority on WPF element creation.
## C. State should ALWAYS be stored in the ViewModel.
UI should read from VM, not store state itself.
## D. Dynamic subtype UI logic must be preserved
It is nontrivial and must not break during MVVM migration.
## E. Chart rendering pipeline remains in MainWindow + services until Phase 6
We do not bind chart series directly.
## F. Changes must be REVERISBLE
No large breaking refactors.
## G. XAML binding moves only after VM is mature
We do not bind prematurely.

# 7. WHAT THE VIEWMODEL OWNS NOW
- Selected metric type
- Selected subtypes
- Date range
- Current normalization mode
- Chart visibility flags
- ChartDataContext
- Last chart context
- Loading states
- Resolution (if added)
- Any “logical decision” state

# 8. WHAT MAINWINDOW STILL OWNS
- All visual behavior
- All dynamic UI constructions
- All chart panel visibility transitions
- All chart controls
- All ComboBox instances
- All data-binding source lists (until Phase 5E+)
- The SelectorManager (dynamic subtype engine)
- Any LiveCharts DOM manipulation
This division is deliberate and temporary but necessary.

# 9. FILES NECESSARY FOR FUTURE THREAD CONTINUATION
When starting a new conversation, you must upload:
1. MainWindow.xaml (latest)
2. MainWindow.xaml.cs (latest)
3. MainWindowViewModel.cs (latest)
And paste the Project Bible.
This rehydrates the entire system.

# 10. WHAT “DONE” LOOKS LIKE
Full MVVM compliance with:
✔ XAML binding of selections, date pickers, toggles, commands
✔ Chart updates triggered by VM state changes
✔ ViewModel containing all non-UI logic
✔ Services handling all computation and data retrieval
✔ MainWindow acting as pure WPF shell
✔ Fully dynamic subtype system preserved
✔ No God classes
✔ Modular, maintainable architecture
✔ High testability of logic components
✔ UI stable and predictable

# 🟩 This is your canonical, authoritative specification.
If you provide this document + your three main files at the start of any future conversation, I can:
- Reconstruct the entire mental model of the project
- Know exactly which phase you’re in
- Avoid any regressions
- Maintain architectural intent
- Continue evolving the codebase safely
- Keep the dynamic subtype system intact
- Prevent MVVM violations
- Keep chart rendering logic consistent
- Avoid drifting away from your actual goals
- Keep the discussion coherent at a global level
Every large AI-assisted project eventually needs something like this.
You now have it.

# 🟦 If you’d like, I can also generate:
### ✔ A companion "System Architecture Diagram"
### ✔ A module dependency graph
### ✔ A folder layout recommendation
### ✔ A unit testing roadmap
### ✔ A "Phase 6" plan (chart binding migration)
### ✔ A “Quick-Start Bundle” to paste at the beginning of new threads
Just tell me:
👉 “Generate the follow-up documents.”

ChatGPT can make mistakes. Check important info. See Cookie Preferences.